Ramba ho

Technical Workflow & Implementation Guide

# Table of Contents

1. What You’re Building (Product Intent & Business Rules)

2. Scope, Personas, and Key User Journeys

3. Functional Requirements Checklist

4. Recommended Architecture (MVP -> Scale)

5. Data Model Blueprint

6. Pricing & Fee Engine (Markup + Service Fees)

7. End-to-End Order Workflow (States, Events, SLAs)

8. Seller Onboarding, Verification, and Anti-Bypass

9. Integrations: Payments, 3PL, Messaging, Analytics

10. Security, Compliance, and Auditability

11. DevOps, Observability, and Reliability

12. Delivery Plan & Milestones (Aligned to Roadmap)

Appendix A. Business Reference Tables (from the brief)

# 1. What You’re Building (Product Intent & Business Rules)

Ramba ho is a fee-based marketplace for UAE auto parts that connects buyers (workshops, mechanics, consumers) with verified sellers (wholesalers, scrap yards) while keeping checkout pricing transparent and discouraging off-platform deals.

## 1.1 Core Business Rules (must be enforced in code)

Automated platform markup: 5% for parts priced below AED 3,000; 3% for parts priced at or above AED 3,000.

Service fee transparency: show a clear, itemized breakdown (platform markup, service fee, delivery fee) before payment.

Asset-light delivery: do not own fleets or warehouses; integrate 3PL partners for quotes, booking, and tracking.

Subscription monetization: sellers pay monthly tiers (AED 50-180-450). Marketplace should avoid per-transaction commissions on sellers.

Guaranteed fulfillment: funds are held until proof-of-delivery; enforce seller penalties and buyer dispute flows.

## 1.2 Success Metrics for the MVP

Time to find a part (buyer): reduce sourcing time versus phone/WhatsApp sourcing.

Buyer repeat rate and conversion to paid orders.

Seller activation: listings created within 7 days of signup.

Order completion rate and dispute/chargeback rate.

Marketplace take rate (markup + service fees) and subscription MRR.

# 2. Scope, Personas, and Key User Journeys

## 2.1 Personas

| Persona | Goals | Primary Risks |
| --- | --- | --- |
| Buyer (Workshop/Mechanic/Consumer) | Find the correct part quickly; trust authenticity; predictable delivery. | Counterfeit parts; wrong fitment; late delivery; poor refunds experience. |
| Seller (Scrap yard/Wholesaler/Supplier) | List inventory fast; reach more customers; get paid reliably. | Bad buyers/chargebacks; returns; price undercutting; high acquisition cost. |
| Platform Ops (Admin/Support) | Verify sellers; handle disputes; keep SLA; prevent abuse. | Fraud, no-shows, delivery failures, compliance issues. |
| 3PL Partner | Receive bookings; deliver within SLA; provide POD evidence. | Address not reachable; item not ready; disputes about condition/damage. |

## 2.2 Key User Journeys (MVP)

Buyer search -> view listing details -> add to cart -> checkout -> pay -> track shipment -> confirm delivery -> rate seller.

Seller onboarding -> verification -> create listings -> receive order -> accept within SLA -> handoff to 3PL -> receive payout.

Support handles: dispute opened -> evidence collected -> resolution (refund/partial refund/deny) -> seller penalty if needed.

## 2.3 MVP Scope Boundaries (to avoid overbuilding)

Start with one or two part categories (e.g., engines/transmissions and high-demand consumables) and expand later.

Start with UAE-wide delivery via 1-2 3PL partners; avoid building your own courier management.

Use basic fitment metadata initially; postpone complex VIN decoding until product-market fit.

Do not build seller-to-buyer direct messaging that reveals phone numbers before payment.

# 3. Functional Requirements Checklist

| Area | Requirement | Priority | Acceptance Notes |
| --- | --- | --- | --- |
| Auth & Users | Buyer and seller signup/login (email/phone OTP). | Must | Rate-limit OTP; device/session management; basic profile. |
| Auth & Users | Role-based access control (buyer/seller/admin). | Must | Server-side authorization on every endpoint. |
| Seller | Seller verification workflow (documents + manual approval). | Must | Store verification status; block selling until approved. |
| Listings | Create/edit listings with photos, condition, warranty/return policy. | Must | Enforce subscription tier limits (e.g., 50/200/unlimited). |
| Listings | Basic inventory states (in-stock, reserved, sold, archived). | Must | Prevent overselling by reservation on checkout. |
| Search | Search and filters (category, make/model, price, location). | Must | Good enough for MVP; upgrade to dedicated search later. |
| Pricing | Markup rule engine (5% <3k; 3% >=3k) + itemized checkout. | Must | Price breakdown shown pre-payment and stored with order snapshot. |
| Cart | Cart with multi-item orders (same seller or multiple sellers). | Should | MVP can start single-seller checkout to simplify operations. |
| Checkout | Payment capture and escrow-like holding until delivery. | Must | Use gateway features; implement refund flows. |
| Delivery | Delivery quote -> booking -> tracking updates from 3PL. | Must | Pluggable provider adapter; store tracking events. |
| Orders | Order state machine and SLA timers (accept, pickup, deliver). | Must | Auto-cancel and penalties for missed SLA. |
| Proof | Proof-of-delivery evidence (photo/video/signature). | Must | Evidence stored immutably; link to dispute decisions. |
| Disputes | Dispute creation with evidence upload and admin resolution. | Must | Status, timelines, refunds, and seller penalties. |
| Subscriptions | Seller subscription billing (monthly) and entitlement checks. | Must | Grace period; downgrade effects; invoices/receipts. |
| Notifications | Transactional notifications (order updates, OTP, dispute). | Must | Provider abstraction; templates; ensure deliverability. |
| Admin | Admin dashboards for sellers, orders, disputes, penalties. | Must | Audit logs for actions. |
| Analytics | Event tracking and basic KPIs dashboard. | Should | At least: signup, listing, checkout, completion, repeat. |
| Anti-abuse | Prevent contact sharing pre-payment (mask/filters). | Should | Not perfect; combine UX + policy + enforcement. |
| Localization | Currency AED; English/Arabic UI readiness. | Could | Start English UI with content-ready i18n. |

## 3.1 Non-Functional Requirements

Availability: target 99.5%+ for MVP; define an incident process.

Performance: search results in <1.5s for typical queries; checkout in <3s excluding gateway.

Scalability: support 1,000+ daily orders without architectural rewrite (queue, caching).

Security: OWASP Top 10 controls; secure secrets; least-privilege access.

Auditability: immutable order price snapshots and status histories for disputes.

# 4. Recommended Architecture (MVP -> Scale)

For a first launch, a modular monolith (single deployable API with clean modules) is usually faster and safer than microservices. Design boundaries so you can split later if needed.

## 4.1 Logical Components

| Client Apps | API Layer | Data & Services | External Providers |
| --- | --- | --- | --- |
| Web (Next.js) / Mobile (RN) | REST/GraphQL API (NestJS/FastAPI) | PostgreSQL, Redis, Object Storage (S3-compatible) | Payment Gateway, 3PL, SMS/Email/WhatsApp |

## 4.2 Suggested Module Boundaries

Identity & Access (users, roles, sessions, OTP)

Seller & Subscription (verification, plans, entitlements, billing)

Catalog & Listings (categories, listing lifecycle, media)

Search (indexing, filters, relevance)

Orders (cart, checkout, state machine, price snapshots)

Payments (intents, captures, refunds, chargebacks, ledger)

Shipping (quotes, bookings, tracking, provider adapters)

Disputes & Support (evidence, decisions, penalties)

Notifications (templating + provider adapters)

Admin & Reporting (dashboards, exports, audit logs)

## 4.3 Technology Choices (pragmatic defaults)

Backend: Node.js (NestJS) or Python (FastAPI), PostgreSQL, Redis, background worker (BullMQ/Celery).

Frontend: Next.js for web admin + buyer web; React Native for buyer/seller apps if needed.

Storage: S3-compatible bucket for listing photos and dispute evidence (with retention policies).

Search: Postgres full-text search initially; move to OpenSearch/Elasticsearch when needed.

Infra: Docker + CI/CD; managed Postgres; managed Redis; CDN for images.

# 5. Data Model Blueprint

Below is a suggested relational model. The most important principle is to store an immutable snapshot of prices, fees, and listing details inside each order so disputes can be resolved even if listings change later.

## 5.1 Core Entities

| Table / Entity | Key Fields | Notes |
| --- | --- | --- |
| users | id, phone, email, role, status, created_at | One account can be buyer or seller; use role mapping. |
| seller_profiles | user_id, business_name, license_no, kyc_status, rating | Verification state drives selling permissions. |
| subscriptions | seller_id, plan_id, status, current_period_end | Store entitlements and invoice references. |
| plans | id, name, monthly_price, max_listings, features_json | Starter/Professional/Enterprise. |
| listings | id, seller_id, title, price_aed, condition, category_id, status | Price is seller's base price; platform fees computed later. |
| listing_media | id, listing_id, url, type, sort_order | Store in object storage; serve via CDN. |
| orders | id, buyer_id, status, currency, totals_json, created_at | Totals snapshot includes markup/service/delivery. |
| order_items | order_id, listing_id, qty, item_snapshot_json, pricing_snapshot_json | Capture listing metadata + computed fees. |
| payments | order_id, provider, intent_id, capture_id, status, amount | Support capture/refund/chargeback states. |
| shipments | order_id, provider, booking_id, tracking_no, status | Tracking events stored separately. |
| shipment_events | shipment_id, event_time, event_code, payload_json | Append-only for audit. |
| disputes | order_id, opened_by, reason, status, decision, refund_amount | Include evidence links and timestamps. |
| penalties | seller_id, order_id, type, amount, status | No-show fees and SLA penalties. |
| audit_logs | actor_id, action, entity_type, entity_id, before_json, after_json | Admin actions must be traceable. |

## 5.2 Order Status State Machine (recommended)

CREATED (cart confirmed, before payment)

PAID (payment authorized/captured and held)

SELLER_ACCEPTED (seller confirmed item availability)

PICKUP_SCHEDULED (3PL booked)

IN_TRANSIT

DELIVERED_PENDING_CONFIRMATION (POD received)

COMPLETED (funds released, can rate)

CANCELLED (auto/manual)

DISPUTED (parallel flag; keep underlying status)

REFUNDED (full/partial)

# 6. Pricing & Fee Engine (Markup + Service Fees)

## 6.1 Fee Breakdown Definitions

At checkout, the buyer sees these components separately:

| Component | Who sets it? | How it is computed | Stored where? |
| --- | --- | --- | --- |
| Item Price | Seller | listing.price_aed | order_items.item_snapshot_json |
| Platform Markup | Platform rule | 5% if item_price < 3,000 AED; else 3% | order_items.pricing_snapshot_json |
| Service Fee | Platform | Trust & convenience fee (flat or rule-based) | orders.totals_json + item snapshots |
| Delivery Fee | 3PL provider | Provider quote for delivery option | shipments + orders.totals_json |

## 6.2 Markup Rule (must match the business brief)

Rule:

If base item price < AED 3,000 -> markup = 5% of base price.

If base item price >= AED 3,000 -> markup = 3% of base price.

Implementation notes: use decimal arithmetic, round to 2 decimals, and store the exact computed values in the order snapshots.

## 6.3 Suggested Service Fee Strategy (MVP)

Your brief uses a fixed example (AED 45). For an MVP, keep the service fee deterministic and explainable. Two common options:

Option A (flat): fixed AED X per order (e.g., 45).

Option B (tiered): flat base + small % capped at a maximum.

Pick one and keep it stable during launch so customers learn the rule. If you A/B test later, version the pricing rule (pricing_rule_version) and snapshot it into the order.

## 6.4 Pricing Calculation Pseudocode

# Inputs
# - items: [{base_price_aed, qty}]
# - delivery_fee_aed
# - service_fee_aed (flat) OR service_fee_rule(...)

from decimal import Decimal, ROUND_HALF_UP

def money(x):
    return Decimal(x).quantize(Decimal("0.01"), rounding=ROUND_HALF_UP)

def markup_for(price):
    rate = Decimal("0.05") if price < Decimal("3000") else Decimal("0.03")
    return money(price * rate)

def compute_totals(items, delivery_fee, service_fee):
    subtotal = money("0")
    total_markup = money("0")

    for it in items:
        base = money(it["base_price_aed"]) * it["qty"]
        subtotal += base
        total_markup += markup_for(money(it["base_price_aed"])) * it["qty"]

    total = subtotal + total_markup + money(service_fee) + money(delivery_fee)
    return {
        "subtotal": subtotal,
        "markup": total_markup,
        "service_fee": money(service_fee),
        "delivery_fee": money(delivery_fee),
        "total": total,
    }

## 6.5 Edge Cases & Tests

Boundary test: item_price = 2,999.99 -> 5% rule; item_price = 3,000.00 -> 3% rule.

Multiple quantities: markup scales linearly with qty; ensure rounding is per-unit or per-line (choose one, document it).

Refunds: refund should reference stored snapshot amounts, not recomputed current rules.

Coupons/promotions: apply discounts after markup? Decide and make consistent; snapshot the decision.

Tax/VAT: if applicable later, treat VAT as a separate line item and store tax breakdown.

# 7. End-to-End Order Workflow (States, Events, SLAs)

## 7.1 Workflow Overview

Buyer selects a listing and proceeds to checkout.

Platform requests delivery quote(s) from 3PL and displays options.

Buyer pays (payment is captured and held according to gateway capabilities).

Order moves to PAID; seller must accept within an SLA window.

On acceptance, platform books pickup/delivery with 3PL and shares pickup instructions.

3PL provides tracking updates; platform notifies buyer and seller.

On delivery, 3PL collects proof-of-delivery (POD).

Buyer confirms (or auto-complete after a grace period if POD is valid).

Platform releases payout to seller (minus penalties if any).

## 7.2 SLAs and Auto-Enforcement (recommended defaults)

| SLA | Default | Auto Action | Penalty Idea |
| --- | --- | --- | --- |
| Seller acceptance | 30-60 minutes | Auto-cancel + refund | AED 50 incident fee + 3-strike policy |
| Pickup readiness | Same-day | Escalate to support | Temporary listing suspension |
| Delivery window | 4-6 hours (provider-dependent) | Switch provider / refund service fee | Provider SLA penalties in contract |
| Dispute response | 24 hours | Auto-escalate to admin | Hold payouts until resolved |

## 7.3 Event & Status Handling Pattern

Implement the order workflow as a state machine with append-only event logs. Every state transition should be triggered by a validated event (payment captured, seller accepted, 3PL webhook, admin decision).

ORDER_CREATED, PAYMENT_AUTHORIZED, PAYMENT_CAPTURED

SELLER_ACCEPTED, SELLER_REJECTED, ORDER_CANCELLED

SHIPMENT_BOOKED, SHIPMENT_PICKED_UP, SHIPMENT_IN_TRANSIT, SHIPMENT_DELIVERED

POD_RECEIVED, BUYER_CONFIRMED, AUTO_COMPLETED

DISPUTE_OPENED, DISPUTE_RESOLVED, REFUND_ISSUED, PAYOUT_RELEASED

## 7.4 Handling Disputes Without Breaking the Main State

Treat disputes as a parallel workflow. Keep the order status moving (e.g., delivered) while attaching a dispute record that blocks payout release until a decision is made.

# 8. Seller Onboarding, Verification, and Anti-Bypass

## 8.1 Seller Onboarding Workflow (recommended)

Account creation (phone/email OTP).

Create seller profile (business name, location, categories).

Upload documents (trade license, Emirates ID/authorized signatory, bank details).

Manual review by admin (approve/reject with reason).

Activate subscription plan (Starter/Professional/Enterprise).

Enable listing creation within entitlements; show a clear checklist to reach 'active seller' status.

## 8.2 Anti-Bypass Controls (reduce direct off-platform deals)

You cannot prevent bypass 100%, but you can reduce it with a mix of product design, policy, and enforcement.

Mask phone numbers and emails until an order is paid.

Use in-app chat with automated detection for contact-sharing patterns; block and warn.

Watermark listing images with Ramba ho branding and listing ID.

Do not show exact seller address until order is paid; show general area pre-payment.

Use clear buyer protection messaging (escrow/POD/refunds) to justify staying on-platform.

Penalty policy for seller no-shows and repeated cancellation abuse; log and enforce.

## 8.3 Subscription Entitlements Enforcement

Implement entitlements as server-side checks, not only UI checks:

Max active listings per plan (Starter 50, Professional 200, Enterprise unlimited).

Featured placement and boosts (Professional+).

API integration (Enterprise) with rate limits and API keys.

# 9. Integrations: Payments, 3PL, Messaging, Analytics

## 9.1 Payments (Order Payments + Subscriptions)

Choose a gateway that supports UAE cards and offers solid webhook support for payment intents, captures, refunds, and chargebacks. Treat your payment integration as a separate module with a ledger for reconciliation.

Order payment flow: create payment intent -> capture -> store provider IDs -> listen to webhooks -> update payment status.

Hold funds until delivery: implement delayed payout where possible; otherwise simulate escrow by controlling seller payouts via your own payout schedule.

Refunds: full/partial refunds should reference stored order snapshots; capture evidence and reason codes.

Chargebacks: store chargeback events, freeze seller payouts when needed, and provide evidence bundle generation.

Subscription billing: separate product from order payments; support auto-renewal, grace periods, and invoices/receipts.

## 9.2 3PL Delivery Integrations

Implement a provider adapter interface so you can swap or add partners (Fetchr, Aramex, etc.) without rewriting order logic.

interface ShippingProviderAdapter {
  quote(input): Quote[]
  book(input): BookingConfirmation
  cancel(bookingId): void
  track(trackingNo): TrackingEvent[]
  webhookVerify(request): boolean
}

Store all tracking events append-only. Never overwrite history; disputes depend on it.

## 9.3 Messaging/Notifications

OTP and transactional messages: keep templates versioned and localized (EN/AR).

Provider abstraction: SMS/email/WhatsApp behind a single interface; allow failover (e.g., SMS -> email).

Critical messages: order paid, seller acceptance deadline, delivery out-for-delivery, delivered, dispute opened/resolved.

## 9.4 Analytics and Attribution

Minimum event schema:

event_name, user_id (hashed), session_id, timestamp, properties_json
Examples:
- signup_started / signup_completed
- listing_created
- checkout_started / payment_success
- order_completed
- dispute_opened

# 10. Security, Compliance, and Auditability

## 10.1 Security Baseline Checklist

Use HTTPS everywhere; HSTS enabled.

Hash passwords with a strong algorithm if you support password auth (or avoid passwords with OTP + magic links).

Encrypt sensitive data at rest (DB encryption via managed service) and in transit.

Store secrets in a secrets manager; never commit keys in code.

Implement rate limiting for OTP and login endpoints.

Input validation + output encoding; protect against injection and XSS.

CSRF protection for browser sessions; use short-lived access tokens.

Role-based access control (RBAC) enforced server-side.

File uploads (photos/evidence): scan for malware, restrict MIME types, generate signed URLs.

Maintain an audit log for admin actions and pricing rule changes.

## 10.2 Payment & Data Compliance Notes

Keep PCI scope low by using the payment gateway’s hosted payment pages or tokenization. Avoid storing card data yourself.

Plan for regional privacy requirements and document data retention policies.

Dispute evidence retention: define retention period and access controls (support-only).

## 10.3 Auditability Requirements (for disputes and trust)

Immutable order snapshots: item price, markup, service fee, delivery fee, totals, and rule version.

Append-only event logs for order/shipment changes.

Evidence chains: who uploaded what and when (hash or checksum optional).

Admin decisions: store rationale and before/after states.

# 11. DevOps, Observability, and Reliability

## 11.1 Environments and CI/CD

Dev: local Docker Compose for API + DB + Redis + mock providers.

Staging: production-like environment with test gateway and test 3PL endpoints.

Prod: locked down network, least-privilege IAM, WAF/CDN for public endpoints.

CI pipeline: lint -> unit tests -> integration tests -> build -> security scan -> deploy.

## 11.2 Observability (what to measure from day one)

Business KPIs: orders/day, conversion rate, repeat rate, seller activation, dispute rate.

System KPIs: API latency (p95), error rates, queue depth, DB CPU/IO, cache hit rate.

Operational KPIs: SLA breaches, delivery failures by provider, seller no-show incidents.

Alerting: payment webhook failures, 3PL webhook signature failures, spike in refunds/chargebacks.

## 11.3 Reliability Patterns

Idempotent webhooks: store provider event IDs to avoid double-processing.

Outbox pattern: persist events before publishing to queue.

Retries with exponential backoff for provider calls; circuit breaker per provider.

Graceful degradation: if tracking fails, show last known status and open support escalation.

# 12. Delivery Plan & Milestones (Aligned to Roadmap)

## 12.1 MVP Milestones (Engineering View)

| Phase | Timeline | Product Goal | Engineering Deliverables |
| --- | --- | --- | --- |
| Phase 0 | Weeks 1-2 | Foundation | Repo setup, CI/CD, base auth, DB schema v1, admin shell. |
| Phase 1 | Weeks 3-6 | Sharjah launch readiness | Seller onboarding+verification, listings, search v1, pricing engine, checkout+payments, 3PL adapter v1, notifications. |
| Phase 2 | Weeks 7-10 | Operational hardening | Order state machine, POD capture, dispute workflow, penalties, analytics events, monitoring/alerts. |
| Phase 3 | Weeks 11-13 | Dubai expansion features | Promotions (0% service fee for first N orders), geo targeting hooks, featured placement for sellers, scalability improvements. |
| Phase 4 | Months 4-12 | Scale | Enterprise API, more categories, urgent 2-hour delivery premium, multi-provider routing, Abu Dhabi/Ajman expansion readiness. |

## 12.2 Operational Readiness Checklist (before launch)

Support playbooks: cancellations, refunds, disputes, and seller penalties.

Provider contracts: delivery SLA definitions and penalty clauses.

Admin tools: manual override for order states with audit logs.

Fraud controls: basic velocity checks, suspicious buyer flagging, blocklists.

Backups and disaster recovery tested (restore drill).

# Appendix A. Business Reference Tables (from the brief)

## A.1 Executive Summary (reference)

Ramba ho addresses inefficiencies in the UAE auto parts market by connecting buyers with verified sellers through a transparent, fee-based platform. The model uses an automated markup rule, itemized service/delivery fees, 3PL delivery partnerships, and seller subscriptions.

## A.2 Problem Statement (reference)

Transaction bypassing: ~70% platform attrition after initial contact (buyers/sellers deal directly).

Pricing opacity: hidden commissions averaging 8-15% deter premium sellers.

Search inefficiency: workshops waste ~2.8 hours/day sourcing parts.

Trust deficits: ~42% of buyers report counterfeit part experiences.

## A.3 Buyer Fee Structure (example from brief)

| Component | Pricing Logic | Example (AED 2,800 part) |
| --- | --- | --- |
| Item Price | Seller's listing | 2,800 |
| Platform Markup | 5% (< 3,000 AED) | 140 |
| Service Fee | Trust & convenience | 45 |
| Delivery | 3PL partner cost | 35 |
| Total |  | 3,020 |

## A.4 Seller Subscription Tiers (reference)

| Plan | Price | Features | Target |
| --- | --- | --- | --- |
| Starter | AED 50/month | 50 listings | Small scrap yards |
| Professional | AED 180/month | 200 listings + featured placement | Wholesalers |
| Enterprise | AED 450/month | Unlimited listings + API integration | Large suppliers |

## A.5 Launch Cost Analysis (AED) (reference)

| Category | Item | Cost (AED) |
| --- | --- | --- |
| Licensing | SPC Free Zone License | 5,900 |
| Licensing | E-Commerce Permit | 1,500 |
| Tech | Payment Gateway Integration | 2,300 |
| Tech | SMS/Notification System | 1,200 |
| Marketing | Seller Acquisition (First 100) | 8,000 |
| Marketing | Buyer Promotions | 6,000 |
| Operations | 3PL Partnership Setup | 4,000 |
| Legal & Compliance | Legal & Compliance | 2,500 |
| Contingency | 10% Buffer | 3,090 |
| TOTAL |  | 34,490 |

## A.6 Delivery Partnership Options (reference)

| Partner | Cost/Delivery | Service Level | Coverage |
| --- | --- | --- | --- |
| Fetchr | AED 25-45 | 4-hour | UAE-wide |
| Aramex | AED 30-50 | 6-hour | Major cities |
| Self-Drive Couriers | AED 20/hour + fuel | On-demand | Sharjah/Dubai |

## A.7 Financial Projections (reference)

| Metric | Month 6 | Year End |
| --- | --- | --- |
| Active Sellers | 85 | 175 |
| Monthly Transactions | 320 | 800 |
| Avg. Part Value | AED 1,850 | AED 2,050 |

Revenue Streams (reference):

| Revenue Stream | Month 6 | Year End |
| --- | --- | --- |
| Platform Markup | AED 25,600 | AED 65,600 |
| Service Fees | AED 14,400 | AED 36,000 |
| Subscriptions | AED 7,650 | AED 18,900 |
| OPEX | AED 29,200 | AED 33,500 |
| NET PROFIT | AED 18,450 | AED 87,000 |

## A.8 Expectations and Assumptions (reference)

70% subscription adoption (Starter plan).

22% buyer repeat rate.

3.2% transaction dispute rate.

## A.9 Risk Mitigation Matrix (reference)

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Seller No-Shows | Medium | High | 3-strike policy; AED 50 penalty per incident. |
| 3PL Delivery Failures | Low | Critical | Dual-provider redundancy; SLA with penalties. |
| Buyer Chargebacks | Medium | Medium | Photo/video proof at delivery; escrow holdbacks. |
| Market Saturation | Low | Medium | Niche focus (e.g., Japanese parts due to high fleet share). |

## A.10 Execution Roadmap (reference)

Phase 1: Sharjah Launch (0-90 Days) - Goal: 50 scrap yards onboarded.

Tactics: free first-month subscriptions; focus on Toyota/Nissan engines/transmissions; WhatsApp-based order management.

Phase 2: Dubai Expansion (91-180 Days).

Tactics: partner with Dubai Auto Parts Association; first 3 orders 0% service fee; geo-targeted Instagram ads around Ras Al Khor.

Phase 3: Scale (181-365 Days).

Tactics: add luxury specialists (BMW/Mercedes); urgent 2-hour delivery premium (AED 75); expand to Abu Dhabi/Ajman.